# QA & UAT Evidence Report

Inuka Pulse — Real-Time M&E Dashboard & Web Integration

Stage 2 · Domain 3, Problem Statement 5 · Beta build, pilot-candidate

# 1. Scope & Method

This report covers three layers of verification for the Inuka Pulse beta: (a) automated test coverage across the streaming data fabric and dashboard, (b) scripted offline-sync testing for the mobile field-capture layer, and (c) User Acceptance Testing conducted as structured, role-based walkthroughs against the running prototype.

A note on the UAT evidence: for this hackathon submission, UAT was run as an internal dry-run — team members role-played the four field/admin personas below against the live prototype using a fixed test script, rather than live sessions with named Inuka staff. Findings and open items are real and unresolved items are flagged as such. We recommend a short live UAT pass with actual Inuka field officers and M&E/admin staff before pilot rollout, using the same script.

# 2. Automated Test Coverage

| Component | Test type | Cases | Pass | Coverage |
| --- | --- | --- | --- | --- |
| Ingestion connectors (4 pillars) | Unit + contract | 46 | 46 | 91% |
| Identity resolution service | Unit + integration | 38 | 36 | 88% |
| Streaming aggregation window | Integration | 22 | 22 | 94% |
| Public API (dashboard + widget) | Contract | 29 | 29 | 90% |
| Dashboard UI (6 views) | Component/e2e | 34 | 33 | 86% |
| Offline-sync (mobile capture) | Scripted e2e — see Section 3 | 28 | 28 | n/a |

Total: 197 automated/scripted cases, 194 passing (98.5%). Two failing identity-resolution cases relate to edge-case name transliteration and are in the manual-review queue rather than blocking; one dashboard e2e case is a known minor layout issue on very narrow (<340px) viewports.

# 3. Mobile Offline-Sync Test Log

Executed against the Plus-pillar field capture app, the highest offline-usage pillar. Each scenario was run on a mid-range Android test device with connectivity toggled manually.

| Scenario | Steps | Result | Notes |
| --- | --- | --- | --- |
| Capture fully offline, reconnect after 15 min | Submit 5 household records offline; restore network | Pass | All 5 synced, identity-matched within 22s of reconnect |
| Extended offline period (2h) | Submit records offline; hold offline 2h; reconnect | Pass | Queue held locally, synced cleanly on reconnect |
| Duplicate submission prevention | Submit same record twice offline (accidental double-tap) | Pass | Client-side idempotency key deduped before sync |
| Conflict: same beneficiary edited on two devices | Edit same record offline on two devices, both reconnect | Pass | Last-write-wins with a flagged diff for officer review |
| Partial sync interruption | Kill connectivity mid-sync (batch of 12 records) | Pass | Resumed and completed remaining records, no data loss |
| Low-storage device behavior | Fill device storage to 95% while queue pending | Pass (with note) | Sync succeeded; app did not warn user of low storage — backlog item |

28/28 scripted offline-sync scenarios passed functionally; 1 usability backlog item (low-storage warning) logged for Stage 3.

# 4. User Acceptance Testing Notes

4.1 Persona: Vocational Program Officer

- Liked that placement outcomes update automatically instead of a monthly manual count against partner employer lists.

- Requested a filter to view only their own assigned trainee cohort — noted as a Stage 3 enhancement, not a blocker.

4.2 Persona: M&E Manager (cross-pillar)

- Confirmed the unified beneficiary count matched their manual spot-check for a 20-record sample.

- Asked for an export-to-Excel button on the Executive View for board-pack preparation — flagged as a quick Stage 3 add, not required for pilot.

4.3 Persona: Plus Field Officer (offline-heavy)

- Found the offline capture flow familiar coming from the Stage 1 data-collection form.

- Wants a visible "records waiting to sync" counter on the mobile screen itself, not just on the admin dashboard — logged as a Stage 3 usability item.

4.4 Persona: Communications / Website Admin

- Confirmed the public widget preview shows no beneficiary-identifying information, satisfying an initial privacy check.

- Confirmed the embed snippet approach would not require an existing-website rebuild, per their current CMS.

# 5. Open Items Before Pilot

| Item | Severity | Status |
| --- | --- | --- |
| Live UAT with named Inuka field staff (replacing this internal dry run) | Required for pilot | Not started |
| Low-storage warning on mobile capture app | Minor | Backlog, Stage 3 |
| 2 identity-resolution edge cases (transliterated names) | Minor | In manual-review queue |
| Narrow-viewport (<340px) dashboard layout fix | Minor | Backlog, Stage 3 |
| Validate cost-avoidance assumptions with Inuka M&E leadership | Required before external use | Not started — see Impact Memo §4.3 |